Risk Register

Open Data & AI Governance Kit  ·  Licensed CC BY 4.0  ·  https://lsdeva.github.io/governance-kit/

Purpose. The live record of data and AI risks: what could go wrong, how likely and how bad, what you are doing about it, and who owns it.

When to use it. Continuously. Review at every committee meeting; refresh scoring at least quarterly.

How to use it. Write risks as cause, event, and consequence — "because X, Y may happen, leading to Z". A register full of one-word risks like "data quality" cannot be managed, because nobody can tell what treating it would involve.

Scoring

Likelihood

| Score | Level | Guide |
| --- | --- | --- |
| 1 | Rare | Not expected in 5 years |
| 2 | Unlikely | Possible in 3–5 years |
| 3 | Possible | Likely within 2 years |
| 4 | Likely | Expected this year |
| 5 | Almost certain | Expected within months |

Impact

| Score | Level | Guide |
| --- | --- | --- |
| 1 | Negligible | Absorbed in normal operation |
| 2 | Minor | Limited, contained |
| 3 | Moderate | Material; management attention |
| 4 | Major | Regulatory interest; significant harm |
| 5 | Severe | Enforcement, serious harm, or existential |

Rating = likelihood × impact. 1–4 Low · 5–9 Medium · 10–14 High · 15–25 Critical.

The register

| ID | Risk (cause → event → consequence) | Category | L | I | Rating | Owner | Treatment | Target | Residual | Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Because AI systems are procured without governance review, unassessed high-risk systems may go live, leading to regulatory breach and enforcement | Compliance | 4 | 4 | 16 | [name] | Mandatory intake gate; quarterly SaaS sweep | 8 |  | [date] |
| R-002 | Because training data under-represents some groups, the model may produce discriminatory outcomes, leading to harm and legal claims | Fairness | 3 | 5 | 15 | [name] | Representativeness testing at G4; subgroup metrics | 6 |  | [date] |
| R-003 | Because staff use unapproved AI tools, confidential data may be disclosed to third parties, leading to breach notification | Security | 4 | 4 | 16 | [name] | Approved tool list; DLP; training | 8 |  | [date] |
| R-004 | Because vendors change models without notice, system behaviour may change silently, leading to undetected performance degradation | Operational | 3 | 3 | 9 | [name] | Contractual notification; output monitoring | 4 |  | [date] |

Treatment options

| Option | When appropriate | Record |
| --- | --- | --- |
| Treat | Reduce likelihood or impact | The controls and their owner |
| Tolerate | Within appetite | Who accepted it, and when |
| Transfer | Insurance or contract | Note that accountability rarely transfers |
| Terminate | Risk exceeds value | The decision and rationale |

Tolerating is a decision with a name on it

Accepted risk must record who accepted it and at what level of authority — see Decision Rights. Risk that is tolerated by nobody in particular is risk that has simply been ignored.

Common AI risks to consider

Use as a prompt, not a checklist to copy:

Unassessed or unknown systems in production

Discriminatory outcomes for protected groups

Model drift degrading performance unnoticed

Over-reliance: humans rubber-stamping AI output

Confidential data leaked into external tools

Prompt injection or training-data poisoning

Vendor model change altering behaviour

Inability to explain a decision when challenged

Missing logs when evidence is needed

Key-person dependency on one ML engineer

Review

| Level | Cadence |
| --- | --- |
| Critical | Monthly, at committee |
| High | Quarterly |
| Medium | Half-yearly |
| Low | Annually |

Adaptation notes

Small organisations: A 3×3 matrix and a single register covering all risk types is easier to sustain than a separate AI register nobody looks at.

Existing enterprise risk management: Do not create a parallel register. Add AI risks to the enterprise one with an AI tag, so they reach the board through the route that already works.

Regulated sectors: Align scales with your enterprise risk framework, and map risks to the regulatory obligations they threaten.

Not legal advice. This template is a head start, not a substitute for professional judgement. Adapt it to your jurisdiction, sector, and risk appetite, and have qualified counsel review anything material before you rely on it.